## Slide 1
Test Management Office (TMO)
NextGen & BPS Test Automation Roadmap
June 2017

## Slide 2
Smoke
  NG Core - 4 total (1 R2, 2 R3, 1 R4)
    Ready - QA1, QA3, UAT1A (rollout 6/9)
    Inprogress - UAT1B, PROD, SIT1, SIT3, SIT4
  SAT - 1 total (1 R3)
    Ready - QA1, QA3 (rollout 6/9)
Regression
  NG Core (445 total)
    R2 – 132 (118 done, remaining by 6/16)
    R3 – 209 (1 done, Estimated End Date: 10/06/2017)
    R4 – 104 (0 done, Estimated End Date: 12/08/2017)
  SAT (54 total)
    R2 – 23 (23 done)
    R3 – 31 (0 done, remaining by 7/21)
  Device Management (69 total)
    R2 – 37 (0 done, estimate in-progress)
    R3 – 32 (0 done, estimate in-progress)
Test Automation Roadmap – NextGen

## Slide 3
Smoke
  Will need to review the 180 sanity test cases and identify which ones will be included in smoke testing
  Initial estimate is 67 days, 5 people to complete 180
Regression
  Will need to review the 420 regression test cases and identify which ones will be included in regression testing
  Initial estimate is 159 days, 5 people to complete 420
Test Automation Roadmap – BPS

## Slide 4
BPS
ECOMMERCE
GATEWAY
NextGen
  NG Core
  SAT
  Device Management
T3
TDM
WEBSERVICES
  Biller ISO
  Solo Sync
  Spectrum Core
Test Automation Roadmap – Active Projects